|  |  |  |  |
| --- | --- | --- | --- |
| **Project Status Report** | | | |
| Project Name | Lockheed Martin #2: Digital Twin Simulation | | |
| Date | 10/18/2020 | Created By | Karthik Venkatram |
| Status RAG | **Time** | **Team Member Participation** | N/A |
| Progress Last Week | Completed process of getting LM vpn access set up. Group members all turned in proof of citizenship. Conducted first technical meeting and outlined high level project plan for the fall semester. Sent first draft of project charter to LM to be signed | | |
| To Do This Week | Set up meeting with LM technical points of contact for first dive into project code base. Waiting on LM to send links for additional trainings that are needed in order for us to access the database we will be working with. | | |
| New Issues, Risks, Blockers | N/A | | |
| Updates on Issues, Risks, Blockers Raised Last Week | We were able to get vpn access set up for the entire team | | |