|  |  |  |  |
| --- | --- | --- | --- |
| **Project Status Report** | | | |
| Project Name | Lockheed Martin #2: Digital Twin Simulation | | |
| Date | 10/15/2020 | Created By | Karthik Venkatram |
| Status RAG | **Time** | **Team Member Participation** | N/A |
| Progress Last Week | We have set up 4 meeting with various LM points of contact. Each meeting will be a deep dive into various components of the project (How do satellites operate, how does our project fit into the overall mission, etc). Sent off project charter to LM to be signed off | | |
| To Do This Week | Have 2 technical meetings with LM this week on spacecraft modeling | | |
| New Issues, Risks, Blockers | Some group members have had their LM vpn access disabled due to delays in the processing of their citizenship status. All needed forms have been turned in by team members, waiting on LM security to get back to us. | | |
| Updates on Issues, Risks, Blockers Raised Last Week |  | | |